PAYRAIL

Stablecoin Payment Rail for Micro-APIs

Paperclip Company Architecture & Build Plan

Date: March 2026  |  Status: Pre-Build  |  Owner: Sam

# 1. Product Overview

PayRail is a lightweight middleware that sits between any API endpoint and stablecoin wallets. A developer adds one line of code and their API accepts stablecoin micropayments. Metering, invoicing, settlement, and a dashboard — all handled.

One-liner: Stripe for agent-to-agent micropayments.

## Revenue Model

- 1–2% transaction fee on all payment volume flowing through the rail

- $29/mo Pro tier for advanced analytics, custom settlement schedules, and priority support

- Enterprise tier (future) for custom SLAs and dedicated infrastructure

## Target Customer

- Vibe coders shipping API tools who want to monetise immediately without entity formation or KYC

- AI agent developers building autonomous services that need machine-to-machine payment

- Micro-SaaS builders who want usage-based pricing without Stripe's overhead

# 2. Company Goal

"Become the default stablecoin payment rail for micro-API transactions, reaching $10K MRR within 90 days."

# 3. Paperclip Org Chart

You (Sam) serve as Board of Directors — governance role with authority to approve hires, override strategy, and control budgets.

| Agent | Role | Runtime | Heartbeat |
| --- | --- | --- | --- |
| CEO (Strategist) | Breaks company goal into weekly priorities, creates and assigns tasks, reviews progress, escalates blockers. Produces weekly strategy memo. | Claude API | Every 6 hours |
| CTO (Architect) | Owns technical architecture, reviews PRs from engineering, resolves technical blockers, maintains system design doc. | Claude Code | Every 4 hours |
| Backend Engineer (Builder) | Core middleware: payment SDK, metering engine, wallet integration, settlement logic, API gateway. | Claude Code | Every 2 hours |
| Frontend Engineer (Dashboard) | Developer dashboard (usage stats, transactions, wallets, API keys), landing page, docs site. | Claude Code | Every 4 hours |
| DevOps (Ops) | CI/CD pipeline, deployment (Railway/Vercel), monitoring, alerting, uptime checks. | Bash / Claude Code | Every 6 hours |
| Growth (Marketer) | Developer content: blog posts, Twitter threads, HN launch copy, Discord community, cold outreach. | Claude API | Every 12 hours |

## Budget Allocation

| Agent | Monthly Budget | Rationale |
| --- | --- | --- |
| CEO | $50 | Strategic cadence, low token volume |
| CTO | $200 | Architecture reviews, PR analysis |
| Backend Engineer | $300 | Highest output, core product build |
| Frontend Engineer | $150 | Dashboard and docs after backend scaffolded |
| DevOps | $75 | Infrastructure setup and monitoring |
| Growth | $75 | Content generation and outreach |
| TOTAL | $850/mo | Hard cap — agents pause when budget exhausted |

# 4. Task Delegation Flow

This is how work flows through the Paperclip org chart on a typical cycle:

- You set the quarterly goal: "Launch MVP and onboard 10 paying developers."

- CEO agent wakes up, decomposes goal into milestones: (1) Core SDK live, (2) Dashboard live, (3) Docs live, (4) Launch on HackerNews, (5) Outreach to 50 devs. Creates tickets, assigns to CTO.

- CTO agent wakes up, sees milestones, decomposes into engineering tickets: "Implement USDC payment listener," "Build metering middleware," "Create settlement cron job." Assigns to Backend Engineer.

- Backend Engineer wakes up every 2 hours, checks out the top-priority ticket, codes it, pushes to repo, marks complete, picks up next.

- CTO reviews on next heartbeat — approves or sends back with feedback.

- You get a daily digest in the Paperclip dashboard. Approve big decisions, override anything off, stay hands-off otherwise.

# 5. Technical Architecture

The product has four core components that the agents will build:

## 5.1 SDK / Middleware (npm package)

Install: npm install @payrail/gateway

Developer wraps their API endpoint. The middleware intercepts inbound requests, verifies a stablecoin payment (USDC on Base L2 for low fees), meters usage, and forwards the request to the actual API only after payment clears.

## 5.2 Settlement Engine

Batches micro-transactions into hourly/daily settlements (you don't settle $0.001 individually). Handles wallet-to-wallet transfers, fee extraction (PayRail's 1–2% cut), and developer payouts.

## 5.3 Developer Dashboard

React app showing real-time usage, transaction history, earnings, API key management, and webhook configuration. This is what makes it "Stripe-like" rather than just a library.

## 5.4 Smart Contract Layer

Minimal for V1 — an escrow contract for batched settlements and a registry for API endpoint / wallet mappings. Base L2 for low gas costs. Keep it simple; complexity comes in V2.

## Technology Stack

| Layer | Technology |
| --- | --- |
| Runtime | Node.js / TypeScript |
| Blockchain | Base L2 (Ethereum L2 — low gas, USDC native) |
| Smart Contracts | Solidity (minimal escrow + registry) |
| Backend API | Express or Hono |
| Frontend | React + Tailwind |
| Database | PostgreSQL (via Paperclip's embedded instance) |
| Deployment | Railway (API) + Vercel (Dashboard/Docs) |
| CI/CD | GitHub Actions |

# 6. Four-Week Build Roadmap

## Week 1 — Foundation

| Agent | Deliverables |
| --- | --- |
| CTO | Technical design doc, stack selection, repo scaffolding |
| Backend Engineer | Core middleware skeleton, USDC payment verification on Base, basic metering |
| DevOps | Repo setup, CI/CD pipeline, staging environment on Railway |
| CEO | Positioning document, competitive landscape analysis |

## Week 2 — Product Build

| Agent | Deliverables |
| --- | --- |
| Backend Engineer | Settlement engine (batched payouts), API key system, rate limiting |
| Frontend Engineer | Dashboard v1 (usage stats, transaction history, wallet balances) |
| CTO | Architecture review, security audit of payment flow |
| Growth | Launch content drafts, waitlist page, Twitter thread outlines |

## Week 3 — Integration & Polish

| Agent | Deliverables |
| --- | --- |
| Backend Engineer | End-to-end payment flow testing, edge case handling |
| Frontend Engineer | Landing page, docs site, dashboard connected to live data |
| DevOps | Production deployment, monitoring, alerting |
| CEO | Dogfood with COPILOT AI as customer zero |

## Week 4 — Launch

| Agent | Deliverables |
| --- | --- |
| Growth | HackerNews Show HN post, Twitter launch thread, direct outreach to 50 devs |
| CEO | Monitor feedback, route feature requests, adjust priorities |
| Backend Engineer | Bug fixes from early users, performance optimisation |
| Frontend Engineer | Onboarding flow improvements based on user feedback |

# 7. Governance Model

As Board of Directors, you retain authority over:

- Architecture decisions — CTO proposes, you approve

- Budget increases — any agent requesting more tokens needs your sign-off

- Launch timing — Growth cannot publish without your go-ahead

- Hiring/firing agents — adding or removing agents from the org chart

- Strategy overrides — you can redirect priorities at any time

Agents auto-execute on implementation tickets (coding, content drafting, infrastructure setup). You review output, not process.

# 8. Dogfooding Strategy

PayRail's first customer is you. COPILOT AI (the pilot assistant SaaS at $29/mo) becomes customer zero:

- Wrap the COPILOT AI API with @payrail/gateway

- Enable stablecoin micropayments for per-query access

- Use the PayRail dashboard to monitor usage and revenue

- Every future AUTOPILOT venture gets PayRail baked in from day one

This creates a compounding flywheel: every business you launch adds transaction volume to PayRail, which adds revenue, which validates the product for external customers.

# 9. Competitive Landscape

| Competitor | Gap PayRail Fills |
| --- | --- |
| Stripe | Too heavy for micropayments, requires entity formation, no stablecoin native support |
| x402 Protocol | Protocol-level spec only, no developer-friendly SDK or dashboard |
| LN (Lightning Network) | Bitcoin-only, complex liquidity management, poor DX |
| Manual USDC integration | Every developer rebuilds metering, settlement, dashboards from scratch |

PayRail's moat is developer experience. The protocol layer is commoditising; the developer tooling layer is where value accrues.

# 10. Immediate Next Steps

- Install Paperclip: npx paperclipai onboard --yes

- Create PayRail company in the Paperclip dashboard with the goal from Section 2

- Spin up CTO agent first — have it produce the technical design doc before any coding starts

- Save this document as COMPANY.md in the PayRail repo root — it becomes the source of truth for agent goal alignment

- Set up Tailscale for mobile access to your Paperclip dashboard from layovers

Built with Paperclip — open-source orchestration for zero-human companies.